LAB | Post-project review — stakeholders & real-world scope

Part 1: Project snapshot

  - What problem was meant to be solved

The project aims to make text-based information more accessible and easier to engage with. It combines written content from one or more sources (PDF, URL, and free text) into a concise text and provides an audio version presented as a conversation between two speakers. This enables users to quickly understand, review, and discuss new topics in a more flexible way.

  - Who the intended user or beneficiary is

The tool is designed for anyone with an OpenAI API key who wants to generate podcast-style audio from text. This includes students, researchers, and the general public. It was primarily developed for personal use and learning purposes rather than for professional content creators, as the generated audio still requires refinement to reach publishable quality.

  - What was actually built or delivered (MVP level)

A minimum viable product (MVP) that converts text into audio using a pipeline of multiple AI model calls was developed. The system makes three distinct LLM calls: (1) a summary/combination call to process and merge the raw source inputs, (2) a script generation call to rewrite the summary as a natural two-speaker podcast conversation, and (3) repeated text-to-speech calls to convert each line of dialogue into audio. Steps 1 and 2 both use a large language model (GPT-4o), while step 3 uses a separate speech synthesis model (OpenAI TTS). The system includes a simple user interface and supports different types of input data. At this stage, the focus was on validating the core workflow.

Part 2: Stakeholder impact

| Stakeholder | Role/relationship to project | What do they need | Risk if ignored | Influence / interest relation |
| --- | --- | --- | --- | --- |
| Users | Final users | A functioning UI - OpenAI subscription | lack of interest from final user | High interest/low influence |
| OpenAI | LLModel provider | Compensation through token usage | Need to change providers Decreased project quality Price volatility | Low interest, high influence |
| Team Members | Developers, internal quality assessors, marketers | A reliable LLM, funding, time, defined scope, technical knowledge, equipment | Failed project, failing to ship and maintaining product . Liability risks for team members if incorrect use (also unpaid use). Hosting scenario highly relevant for liability constellation. | High interest, high influence |

| Legal / Data Privacy | Legal advice to team members / users | Terms and conditions stipulated, Code and its execution to implement them | Legal penalties for storing/sharing personal data, liability risks | Low influence, low interest |
| --- | --- | --- | --- | --- |
| Content Owners | Copyrights and intellectual property over inputs | Content used as intended, outputs of tools truthful to content, compensation for commercial use of their intellectual property. | Reputational risks. Legal risks. | Low influence, high interest |
| IT / Infrastructure | Provision of hardware/software necessary to maintain the tool | Hardware, subscription to services, funding, legal clarity | Risk of collapsing the technical base of the project | High influence, low interest |

Part 3: From demo to “real project”

  - Operations

Currently, there is no monitoring, logging persistence, or incident handling beyond console prints.

In production, structured logging, health checks, and alerting would be required, along with clear ownership of runtime failures and possibly retry mechanisms for external API calls.

  - Security & compliance

The project loads API keys from environment variables but does not enforce access control or user isolation.

A production version would require proper secret management (e.g. vaults), authentication, and possibly restrictions on what external URLs can be fetched to prevent abuse.

  - Data lifecycle

Data is temporarily stored in local folders (data/, outputs/) and overwritten per run without retention policies.

In production, rules for data retention, deletion, and handling of potentially sensitive content (especially user-provided text/URLs) would need to be defined and enforced.

  - Scope beyond demo

The system assumes valid inputs, reachable URLs, and successful API responses.

A production system would need to handle edge cases: broken PDFs, invalid HTML parsing, API failures, timeouts, multilingual input, and fallback behavior when one stage fails.

  - Handoff / maintainability

The current system is modular but lacks formal documentation and onboarding guidance.

In production, clear documentation, usage guidelines, and possibly a defined support boundary would be required to transfer ownership or scale development.

Part 4: Revision brief

Before

The project was framed as building a tool that converts text, PDFs, and URLs into a podcast, focusing mainly on getting the pipeline working end-to-end with a functional UI and integration of LLM and TTS components.

The following assumptions were made: a single user working on a local machine, the team members as the only people who would work on the code, and a reliable API. If it ran once cleanly on demo day, the project was done.

After

After considering a broader set of stakeholders and the production reality, would increase the scope to make sure that we do not only build for the final user, but having more into account the needs, expectations and influence of other stakeholders such as legal teams, content owners and others. Security and legal liability were areas that we identified as being relevant. The project would be reframed as a structured content-processing pipeline with clear boundaries: reliable ingestion, controlled API usage, and defined output guarantees. The MVP scope would likely be narrowed (e.g. fewer input types or stricter validation), while adding explicit requirements for error handling, logging, and data handling policies to make the system viable beyond a demo.